Section Cover Page

Section 01 21 13 2014-10-01 Cash Allowances

Use this Section to specify one or more cash allowances in a construction contract. Do not use this Section to specify a contingency allowance in a construction contract.

Refer to Data Sheets for more information, including the department's policy on specifying cash allowances and contingency allowances in building construction contracts.

This Master Specification Section contains:

.1	This Section Cover Page

.2	Data Sheets

.3	Specification Section Text:

.1	Intent

.2	Related Sections

.3	Cash Allowances: Supply of Materials

.4	Cash Allowances: Supply and Installation of Materials

.5	Cash Allowance: Service Connections

.6	Cash Allowances: Assignable Contracts for Supply of Materials

.7	Cash Allowances: Assignable Contracts for Supply and Installation of Materials

.8	Scheduling of Cash Allowance Items

.9	Expenditure of Cash Allowances

.10	Adjustment of Contract Price

Data Sheet

Section 01 21 13 2014-10-01 Cash Allowances

Cash Allowances and Contingency Allowances – What's the Difference?

As commonly used and understood in the Canadian design and construction industry, the terms cash allowance and contingency allowance mean different things – they are not synonymous. A cash allowance and a contingency allowance, when specified in a contract (at the Owner's discretion) are both sums of money that the Contractor is required to carry in the Contract Price, but the differences are as follows:

- A cash allowance is for materials or work that is known to definitely be required, but which cannot be specified with adequate detail to permit accurate pricing by the Contractor at the time of the bid call. Such materials or work are describable in general terms and their cost can be estimated. This estimated cost is the specified amount of the cash allowance. When more information subsequently becomes available to permit the materials or work to be more accurately priced, the Owner approves expenditure of the cash allowance amount. A cash allowance excludes any amounts for the Contractor's overhead and profit on the cash allowance item, which the Contractor is required to carry separately in the Contract Price.

- A contingency allowance is for additional unforeseen work or costs that may, or may not, ultimately be required. Expenditures from a contingency allowance are administered the same as extra cost change orders under the contract, except that the Contract Price is not increased as long as unexpended monies remain in the contingency allowance. A contingency allowance includes the Contractor's overhead and profit on expenditures from the contingency allowance.

A contingency allowance in a construction contract, as described above, should not be confused with a contingency amount or contingency allowance carried, for budget or cost management purposes, as part of the total project cost (TPC) but outside of the construction contract.

The term "PC sum" (PC stands for prime cost) derives from the UK and is sometimes used in common parlance as a synonym for "allowance". However, a PC sum could be either a cash allowance or a contingency allowance.  Use of this term is not recommended.

# Treasury Board Directive 02/2005 – Construction Contracts Directive

This Treasury Board Directive (the TB Directive) requires certain types of construction contract increases to be publicly disclosed by publishing them in the Alberta Gazette.

The definition of a "contingency allowance" contained in the TB Directive is consistent with the above stated definition of a contingency allowance. However, the TB Directive effectively considers a contingency allowance expenditure to be an increase to the construction contract, no different than a change order increase. It requires "construction contract" increases that exceed the greater of  $100,000 or 10% of the "net amount" of the contract, that is, excluding the contingency allowance in the contract, to be published.

The TB Directive does not define a cash allowance but, under the above stated definition, a cash allowance does not fall within the TB Directive's definition of a contingency allowance.

Data Sheet

Section 01 21 13 2014-10-01 Cash Allowances

The TB Directive only applies to contracts that fall within the following definition:

"construction contract means an agreement for capital investment work to erect or alter a structure which includes but is not limited to a building, bridge, highway, road, airstrip, or railway, but excluding an agreement for work to maintain such structures where the work is considered as an operating expense;"

This definition is narrower than what might otherwise be considered to be a construction contract. For example, contracts for things like re-paving, re-roofing, carpet replacement, re-painting, etc., typically use the same forms of contract (general conditions) and specifications similar to those used for new construction. However, if the work is considered an "operating expense", as it often would be for work similar to these examples, it is not subject to the TB Directive, regardless of its value. In effect, accounting considerations determine whether a contract falls within the definition of a "construction contract" and whether the TB Directive applies.

It is important to note that this definition of "construction contract" is for the purpose of the TB Directive only. It does not apply with respect to the department's Expenditure Officer Authority Guidelines (which define construction contracts differently) and it does not determine the form of contract to be used.

# Policy on Specifying Allowances in Building Construction Contracts

The terms cash allowance and contingency allowance have the meanings described on page 01.

Cash allowances may be specified in any contract where considered necessary and appropriate. Obtain the Project Manager's approval for each cash allowance to be specified in the contract. Specify each required cash allowance in this Master Specification Section.

Do not specify a contingency allowance in a contract to which the TB Directive applies. Although the TB Directive does not prohibit specifying contingency allowances, there is no benefit in doing so. This is because, to ensure compliance with the TB Directive, contingency allowance expenditures would need to be tracked and published exactly the same as change orders.

A contingency allowance may be specified in any contract to which the TB Directive does not apply.

The text of this Master Specification Section does not provide for specifying a contingency allowance. If a contingency allowance is considered necessary, appropriate, and permitted under the above policy, use BMS Section 01 21 16 – Contingency Allowance.

## END OF DATA SHEETS

1.	INTENT

.1	Include specified cash allowances, and all costs associated with each cash allowance, in the Contract Price.  Ensure that each allowance and its associated costs are included only once in the Contract Price.

2.	RELATED SECTIONS

.1	Assignable Contracts:	Section 01 11 08.

.2	Service Connections:	Section 01 21 14.

3.	CASH ALLOWANCES:  SUPPLY OF MATERIALS

.1	Amount of each cash allowance includes:

.1	Actual cost of Materials.

.2	Applicable taxes, except GST.

.3	Delivery to site.

.2	Amount of each cash allowance does not include costs for the following items, which must be included separately in the Contract Price.

.1	Handling on site.

.2	Labour and all other costs related to installation.

.3	Contractor's and, where applicable, Subcontractor's and Sub-subcontractor's overheads and profits related to the cash allowance.

.3	Allow the lump sum of [$           ] for the supply of:

.1	[                  ].

SPEC NOTE:  Bidders should be made aware of all known factors which may affect their price for installation of a cash allowance item, e.g. hardware - cylindrical or mortise lock installation.  This may necessitate specifying the installation only in a technical section.

.2	Installation requirements are specified in Section [     ].

.3	The Province will provide the Contractor with drawings and specifications, as required to permit pricing, within [       ] weeks from the date of commencement of the Contract.

SPEC NOTE:   Specify and commit the Province to a time frame within which the Contractor will be provided with required information to permit the Contractor to obtain bids. Specify a reasonable time, taking into account anticipated construction schedule.

SPEC NOTE:  If more than one supply of materials cash allowance is required, repeat 3.3, 3.3.1, 3.3.2, and 3.3.3 as necessary.

4.	CASH ALLOWANCES:  SUPPLY AND INSTALLATION OF MATERIALS

.1	Amount of each cash allowance includes:

.1	Actual cost of Materials.

.2	Applicable taxes, except GST.

.3	Delivery to site.

.4	Handling on site.

.5	Labour and all other costs related to installation.

.6	Where applicable, all Subcontractor's and Sub-subcontractor's overhead and profit related to the cash allowance.

.2	Amount of each cash allowance does not include the Contractor's overhead and profit, which must be included separately in the Contract Price.

.3	Allow the lump sum of [$            ] for the supply and installation of:

.1	[                            ].

SPEC NOTE:  Specify amount and include a description of the work included under the allowance.  Describe the materials and their installation as completely as known factors allow.  Use point form if necessary.

.2	The Province will provide the Contractor with drawings and specifications, as required to permit pricing, within [       ] weeks from the date of commencement of the Contract.

SPEC NOTE:    Specify and commit the Province to a time frame within which the Contractor will be provided with required information to permit the Contractor to obtain bids. Specify a reasonable time, taking into account anticipated construction schedule.

SPEC NOTE:  If more than one supply and installation cash allowance is required, repeat 4.3, 4.3.1, and 4.3.2 as necessary.  Avoid specifying a single cash allowance for work that will be done by more than one subcontractor. Specify multiple cash allowances instead.

5.	CASH ALLOWANCE:  SERVICE CONNECTIONS

.1	Amount of this cash allowance includes the actual amount, excluding GST, charged by the utility company or municipality for service connections.

.2	Amount of this cash allowance does not include any other costs, including all applicable Subcontractor, Sub-Subcontractor, and Contractor overheads and profits related to this cash allowance, which must be included separately in the Contract Price.

.3	Allow the lump sum of [$           ] for utility company or municipality charges for service connections.  Refer to Section 01 21 14 - Service Connections.

SPEC NOTE:  Specify a single cash allowance for all service connections.

6.	CASH ALLOWANCES:  ASSIGNABLE CONTRACTS FOR

SUPPLY OF MATERIALS

.1	The Province has obtained prices and entered into an Assignable Contract with a Nominated Supplier for the supply of Materials as specified below.  Refer to Section 01 11 08 - Assignable Contracts, for details, including name of Nominated Supplier.

.2	Amount of each cash allowance includes actual amount payable to the Nominated Supplier under the Assignable Contract, excluding GST.

.3	Amount of each cash allowance does not include costs for the following items, which must be included separately in the Contract Price:

.1	Handling on site.

.2	Labour and all other costs related to installation.

.3	Where applicable, all Subcontractor's and Sub-subcontractor's overheads and profits related to the cash allowance.

.4	Allow the lump sum of [$          ] for:

.1	[                                 ].

SPEC NOTE:  Specify cash allowance amount and identify the corresponding Assignable Contract. Where the Province has not, and will not, make any payments to the Nominated Supplier before the effective date of the assignment, the cash allowance amount should be the actual Contract Price for the Assignable Contract. Alternatively, where the Province has made, or will make, payments to the Nominated Supplier before the effective date of the assignment, the cash allowance amount should be the estimated outstanding balance of the Contract Price for the Assignable Contract as of the effective date of the assignment.

.5	Allow the lump sum of [$          ] for:

.1	[                                 ].

7.	CASH ALLOWANCES:  ASSIGNABLE CONTRACTS FOR SUPPLY

AND INSTALLATION OF MATERIALS

.1	The Province has obtained prices and entered into an Assignable Contract with a Nominated Subcontractor for the work specified below.  Refer to Section 01 11 08 - Assignable Contracts for details, including name of Nominated Subcontractor.

.2	Amount of each allowance includes actual amount payable to the Nominated Subcontractor under the Assignable Contract, excluding GST.

.3	Amount of each allowance does not include Contractor's overhead and profit, which must be included separately in the Contract Price.

.4	Allow the lump sum of [$          ] for the following:

.1	[                                 ].

SPEC NOTE:  Specify cash allowance amount and identify the corresponding Assignable Contract. Where the Province has not, and will not, make any payments to the Nominated Subcontractor before the effective date of the assignment, the cash allowance amount should be the actual Contract Price for the Assignable Contract. Alternatively, where the Province has made, or will make, payments to the Nominated Subcontractor before the effective date of the assignment, the cash allowance amount should be the estimated outstanding balance of the Contract Price for the Assignable Contract as of the effective date of the assignment.

.5	Allow the lump sum of [$          ] for the following:

.1	[                                 ].

8.	SCHEDULING OF CASH ALLOWANCE ITEMS

.1	Include cash allowance items in construction schedule and perform all work, including cash allowance items, within the Contract Time.

.2	Where applicable, the construction schedule must take into account the specified time within which the Province will provide required documentation and the time required to obtain competitive prices.

9.	EXPenditure OF CASH ALLOWANCES

SPEC NOTE:  Clause 9.1 applies only if allowances are specified under 3. Cash Allowances: Supply of Materials, or under 4. Cash Allowances: Supply and Installation of Materials. Delete 9.1 if the only specified cash allowances are for Service Connections or Assignable Contracts.

.1	Upon receipt of required documentation to permit pricing and a "Charge Order Request for Proposal" from the Province, identify potential suppliers and Subcontractors as applicable, and obtain at least three competitive prices for each cash allowance item. Where a cash allowance includes work that would be most efficiently performed by the Contractor's own forces, provide the Province with a price proposal for performing own forces work.

SPEC NOTE:  Clause 9.2 applies only if allowances are specified under 3. Cash Allowances: Supply of Materials, under 4. Cash Allowances: Supply and Installation of Materials, or under 5. Cash Allowances: Service Connections. Delete 9.1 if the only specified cash allowances are for Assignable Contracts.

.2	If requested by the Province, disclose to the Province originals of all bids, quotations and other price related information received from suppliers or Subcontractors.

.3	The Province will determine by whom and for what amount(s) the items included in each cash allowance will be performed. Obtain the Province's prior approval before entering into a subcontract, amending an existing subcontract, or performing any own forces work included in a cash allowance. All cash allowance expenditures and the maximum expenditure amount must be authorized in writing by the Province in the form of a "Cash Allowance Charge Order."

.4	Upon the Province's approval of expenditure of a cash allowance, the Contractor's responsibilities for cash allowance items are the same as for other work of this Contract.

.5	Where expenditure of a cash allowance has been approved by the Province, the value of completed Work or delivered Materials included in the cash allowance may be claimed as part of the Contractor's monthly applications for payment, in accordance with the Contract payment conditions. Cash allowance expenditures claimed must not exceed the maximum expenditure amount authorized by the Province.

10.	ADJUSTMENT OF CONTRACT PRICE

.1	When the total maximum amount expended for a cash allowance item is determined, the Contract Price will be adjusted accordingly by change order as follows:

.1	Where the amount expended for a cash allowance item is less than the specified amount of the cash allowance, the Province will be credited for the unexpended amount as a credit change order, in accordance with the General Conditions of Contract. The Province will not be credited for the Contractor's overhead and profit on the unexpended amount.

.2	Where the amount to be expended for a cash allowance item exceeds the specified amount of the cash allowance, the excess amount, plus an amount for the Contractor's overhead and profit on the excess, will be processed as a change order in accordance with the General Conditions of Contract.

.3	Multiple cash allowances will not be combined for the purpose of calculating adjustments to the Contract Price as specified above.

.2	The Contractor is not entitled to any extra payment on account of a specified cash allowance, except as specified above, and is not entitled to any unexpended allowance amounts.

END OF SECTION